Meeting Agenda
Location: 4207 EDIT
Date: 2011-05-10
Time: 10:30 - 11:30
Facilitator: Fredrik T
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Discuss current state of software
- Reports
  - Practically done
- Discussion items
  - Planning for the upcoming ‘work week’
- Outcomes and assignments
  - Until thursday:
    - setPreview on thumbnails is weird when setting last image as preview (Johannes)
    - addfilterpanel.properties, Filternamn should be null (Fredrik T)
    - Maybe remove borders on preview panels (Fredrik T)
    - Text in ApplyViewPanel (Fredrik T)
    - Naming and look conventions for filters (incl. preferred size) (Magnus)
    - Abort operation fail (Fredrik H)
    - Fix preset (Magnus)
  - Until tuesday next week:
    - Unit testing for whole Ctrl package
    - Finishing documentation, i.e. RAD, SDD, possible install guide and plugin coding guide.
    - Structuring code, design patterns?
    - Commenting code
- Wrap up
  - Next meeting: Thursday 2011-05-12 11:00-12:00
    - Review SDD and RAD