Meeting Agenda
Location: EDIT Linsen
Date: 2011-05-12
Time: 11:00 - 12:00
Facilitator: Fredrik H
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Planning for finishing dash.
- Reports
  - Everything except presets work.
- Discussion items
  - Preset
  - Interfacing
  - Threading
- Outcomes and assignments
  - Until Tuesday next week:
    - (Johannes) Unit testing for whole Model package and as much Ctrl as possible. Write install guide
    - (All) Finishing documentation, i.e. RAD, SDD, commenting code.
    - (Fredrik T) Structuring code, design patterns?
    - (Fredrik H) Fix threading.
    - (Magnus) Fix presets and plugin coding guide.
- Wrap up
  - Next meeting: Tuesday 2011-05-17 12:00-13:30.
    - Make presentation.