Meeting Agenda
Location: 5207, EDIT
Date: 2011-03-22
Time: 14.00-15.00
Facilitator: Johannes
Participants: Johannes, Fredrik H, Fredrik T, Magnus
- Objectives
  - N/A
- Reports
  - We’ve already decided on a project which is titled Project Platypus, an image batch editor.
- Discussion items (35 min)
  - We’re going to discuss the basic functionality of the program, as well as making some early sketches of the GUI. SVN and the website will hopefully also be up and running.
- Outcomes and assignments (5 min)
  - First off, the website is up at Google Code (http://code.google.com/p/tda367-platypus/). A short description was written and mailed to Joachim von Hacht. SVN was setup in Eclipse, and was quickly tested.
  - We also sketched some preliminary ideas on the whiteboard, and this far our visions seem to line up, with a few compromises to be made.
- Wrap up
  - Our next meeting will be this Thursday at 10.45. We will discuss the structure of the code, and sketching some UML diagrams.