Meeting Agenda
Location: EDIT 3358
Date: 2011-04-05
Time: 13:00 - 14:00
Facilitator: Magnus
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Discuss plugins
  - Class for images
- Reports
  - Johannes has made a GUI
  - Fredrik H fails again
  - Fredrik T has made an interface for filters
  - Magnus has constructed FilterContainer and ActiveFilters
- Discussion items
  - General GUI implementation of filters
  - Plugins
  - Multi wrapper class for images
- Outcomes and assignments
  - Wrapper class should be initiated with URL, BufferdImages should be produced when needed (i.e. at last stage when filters are applied)
  - Johannes fixes working use case: add image
  - Fredrik H fixes sequence diagram? Wrapper class.
- Wrap up
  - Next meeting Thursday 2011-04-07 11:00-12:00
      - Start SDD
      - Decide more use case implements
      - Write more use case?