Meeting Agenda
Location: EDIT Linsen
Date: 2011-04-07
Time: 10:30 - 11:30
Facilitator: Fredrik H
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Discuss system design
- Reports
  - Johannes has made a working use case
  - Fredrik H has finally made a sequence diagram, along with class BatchImage
  - First use case (Add Image to Batch) is up and running!
- Discussion items
  - Filters - how to provide support for custom components? Security concerns?
  - How to contain runaway filters.
- Outcomes and assignments
  - Filters will provide a custom JPanel containing means to change values for the filter.
  - Provide abort ability in case of hangup.
  - Magnus will write remaining use cases.
  - Fredrik T will write a preliminary SDD.
  - Johannes will beautify the GUI.
  - Fredrik H will restructure the program
- Wrap up
  - Next meeting Tuesday 2011-04-12 12:00-13:00
      - Review changes
      - Review use cases