Meeting Agenda
Location: Student Union House
Date: 2011-05-03
Time: 12:30 - 13:30
Facilitator: Johannes
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Review of progress thus far.
  - Planning for remaining weeks.
- Reports
  - Practically all assignments completed during Easter break.
- Discussion items
  - Problem with memory usage when loading images.
  - GUI: removal of change preview button, default folder in save view
  - Planning
- Outcomes and assignments
  - No ideas regarding memory usage - will consult handler
  - Plan:
    - May 10: Finished application, functionality-wise.
    - May 17: Absolutely finished, including SDD, RAD, filter documentation, unit testing, JDepends, refactoring, commenting
    - Last week: preparing oral presentation, last bug fixes
  - GUI: new buttons, remove set preview button, handle set preview state changes, defaults in save view, display image processing in apply view, fix finished view, implement load preset, abort operation. (Johannes)
  - Make filters: Black/White, resize, contrast, watermark, blur, sharpen, grain, crop. Preset loading from HDD, getting preset list, method loadPreset(Preset p). (Magnus)
  - Make save images/apply filter work in conjuncture. More, better threading incl. kill apply filter thread, check bmp support, making filter observable and make model/ctrl listen. (Fredrik H.)
  - Making previews visible, possible troubleshooting, load and scale thumbnail, import filter in GUI. (Fredrik T.)
- Wrap up
  - Next meeting: Thursday 2011-05-05 11:00-12:00
    - Decide solution for generating thumbnails/loading images