Meeting Agenda
Location: EDIT 5211
Date: 2011-04-12
Time: 12:00 - 13:30
Facilitator: Fredrik T
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Review SDD
- Reports
  - Johannes has beautified the GUI
  - Magnus has written some additional Use Cases
  - Fredrik T has checked out the SDD and started writing
  - Fredrik H has done nothing
- Discussion items
  - SDD
- Outcomes and assignments
  - Reviewed SDD
  - Nice Use Cases
  - The beautified GUI was admired by the whole crew
  - Fredrik T will write even more SDD
  - Fredrik H will help Fredrik T
  - Johannes will write the filter implementation
  - Magnus will write a filter (Black&White?)
- Wrap up
  - Next meeting Thursday 2011-04-14 11:00-12:30
    - Review changes and comments from handler