Meeting Agenda
Location: EDIT 5207
Date: 2011-03-29
Time: 12:30 - 13:20
Facilitator: Johannes
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Divide up the use cases
  - Divide UML diagrams
  - Review RAD draft
- Reports
  - RAD draft finished.
  - Research into subject determined at the last meeting finished, and discussed.
- Discussion items
  - Life span of images (preview and full size)
  - RAM optimizations as results of these
- Outcomes and assignments
  - When images are added, thumbnails are generated and span the life of the application.
  - Preview images (mid-size) are only created for one image, which is chosen from a dropdown menu. By default, the first image in the queue is chosen. These span the life of the Add Filters phase.
  - Result images and their full-size originals are only loaded when the user clicks Save in the save dialog.
  - Determined what we consider a use case; only the ones with user interaction. This due to the principle that use cases should be readable by non-experts, i.e. only functional requirements.
  - Johannes will write the RAD.
  - Fredrik H will write a sequence diagram and transcribe use cases.
  - Fredrik T will make GUI mockups on the computer.
  - Magnus will transcribe use cases.
- Wrap up
  - Next meeting Thursday 2011-03-31 10:00-14:00
    - Static model
    - Compile RAD