Meeting Agenda
Location: Idéläran grupprum 3
Date: 2011-03-24
Time: 11:00 - 12:00
Facilitator: Fredrik H
Participants: Fredrik H, Fredrik T, Magnus, Johannes
- Objectives
  - Localization
  - GUI-mockup
  - Functionality-list
- Reports
  - SVN and project site is up and as intended after som minor tweaking by Johannes. Some sketching at whiteboard was done for the GUI.
- Discussion items
  - Determine our localization plans.
  - Discuss the look of the general GUI.
  - Functionality
- Outcomes and assignments
  - We decided that we will use properties-files from NetBeans to handle localizations.
  - We have taken pictures of our whiteboard-GUI.
  - Written down a detailed list of functionality and features with priorities.
  - Fredrik H will check out localization in Eclipse.
  - Fredrik T will check out RAD.
  - Johannes will check out import/export between Eclipse and NetBeans.
  - Magnus will check out how to create object from remote class-file during runtime.
- Wrap up
  - Next meeting Tuesday 2011-03-29 13:30-15:00
    - Use cases, (non-)functional demands
    - UML diagram, class/sequence